# Hardware Health — Product Brief

Generated by /nucleus-plan-ado from the discovery workbook. The brief covers Sections 1 (Product Brief) and 2 (Process Map). The detailed troubleshooting flow lives in Appendix A (full-page diagram); the Feature / Story breakdown lives in Appendix B (full-page table). The engineering-facing AZDO (Azure DevOps) import template is in the sidecar `<workbook-stem>_azdo-template.csv` — not in this document.

# 1. Product Brief

Workstream: Hardware Health

Problem Statement: Power-supply alerts on Cisco access switches are frequent and noisy, and every one is triaged by hand today. Engineers spend 15-20 minutes per alert on the CLI confirming whether a PSU (Power Supply Unit) has genuinely failed, whether redundancy is lost, or whether the event was a transient blip - and transient events often sit open for hours before anyone closes them.

Additional Comments: MVP (Minimum Viable Product) scoped to Cisco Catalyst 9200 / 9300 access switches, standalone and stacked. Covers PSU failure or removal, lost power redundancy, input-feed loss, PoE (Power over Ethernet) budget exhaustion and flapping supplies. Modular / chassis platforms are out of scope for the MVP. The agent runs read-only show commands - it makes no configuration changes.

Process Owner: Network Operations Lead

Success KPIs (Key Performance Indicators)

Reduce Mean Time to Resolve (MTTR)

Time Savings

Operators

Network Operations team

Network Manager

Cross-Stage Features

Incident Detection

Incident Logging

Incident Prioritisation & Categorisation

Reporting & KPIs

Build & Testing

Release Checklist

# 2. Process Map

The incident workflow for Hardware Health follows the canonical six-stage Block Project Nucleus pattern: Detection → Logging → Prioritisation → Investigation & Diagnosis → Resolution and Recovery → Close, with parallel Major Incident, Escalation, and Validation branches off the diagnostic and recovery stages.

The scenario-wide canonical process-map.png was not found — engineering should add one at `workflows_<scenario>/process-map.png` so future briefs render the reference diagram automatically.

The feature and story breakdown is in Appendix A (full-page portrait table). The SME (Subject-Matter Expert)'s specific troubleshooting flow for this scenario is embedded as Appendix B (full-page portrait diagram).

# Appendix A — Features and Stories

The features and stories below are derived from the workbook's Cross-Stage Features list (Sheet 1), troubleshooting tree (Sheets 2 / 3 / 4), Metrics (Sheet 5), and Release Plan (Sheet 6). The engineering-facing version with code references (Step IDs, Outcome IDs, Epic / Feature / Story / Task work-item shape) is in the `<workbook-stem>_azdo-template.csv` sidecar — ready to import directly into Azure DevOps.

| Feature | Story | Description | Tasks |
| --- | --- | --- | --- |
| Incident Detection | Issue Type Research & Selection | Research with engineering and review of historical tickets to identify the single source-platform event that fires for the MVP (Minimum Viable Product) issue type the agent will handle. | Review historical tickets for this issue type Identify the canonical triggering event Document the trigger + sample payloads |
| Incident Detection | Incident Detection — source platform | Configure source platform to trigger a SNOW (ServiceNow) event when the MVP issue type fires. | Configure the source platform event rule Configure the SNOW (ServiceNow) webhook receiver Smoke-test the detection flow |
| Incident Logging | ServiceNow Incident Creation | source platform event automatically creates a SNOW (ServiceNow) incident with the affected entity attached and the source event payload preserved in the work-notes. | Configure the event-to-INC creation rule Map source-platform fields to incident attributes Unit-test incident creation |
| Incident Logging | Event Correlation | Multiple source platform events triggered for the same underlying incident are correlated into a single SNOW (ServiceNow) INC so the engineer sees one ticket, not a storm. | Define the correlation logic Configure the SNOW dedup / correlation rule Unit-test correlation |
| Incident Prioritisation & Categorisation | Criticality-based Prioritisation | INC priority is enriched using area criticality from the enrichment source — incidents in critical areas get a higher priority automatically. | Define the priority matrix Configure the SNOW (ServiceNow) business rule Unit-test prioritisation |
| Reporting & KPIs | KPI Instrumentation | Capture and report the workstream's KPIs (Reduce Mean Time to Resolve (MTTR), Time Savings). Each metric is emitted from the right point in the agent + lands on the Block dashboard. | Emit metric data points from the agent Build dashboard tiles Smoke-test the metric pipeline |
| Reporting & KPIs | Before / After measurement baseline | Establish baseline measurements for MTTR (Mean Time To Resolve) and ticket volume on the MVP issue type BEFORE the agent goes live — so the post-activation impact can be measured. Specific metrics flagged by the SME: Time saved, MTTR (Mean Time To Resolve), Cost. | Pull historical baseline data Compute pre-activation metrics Document the baseline |
| Build & Testing | Review workbook with SME (Subject-Matter Expert) | Engineer + SME (Subject-Matter Expert) walk through the workbook together to confirm decisions, outcomes, and investigation steps are correct, and resolve any NEEDS-DISAMBIGUATION entries in the translations log. Sign-off captured before any code is written. | Schedule the walkthrough meeting Walk through the workbook with the SME Capture SME sign-off |
| Build & Testing | Generate workflow JSON and review coverage | Engineer invokes `/nucleus-build-n8n-workflow` against the reviewed workbook. The skill produces the n8n workflow JSON plus a coverage matrix mapping every workbook row to the nodes it produced. Engineer verifies zero un-covered rows. | Run `/nucleus-build-n8n-workflow` against the workbook Review the coverage matrix Address any zero-coverage rows |
| Build & Testing | Deploy workflow to n8n | Engineer deploys the generated workflow JSON to the live n8n instance in **paused** state. Workflow URL captured for the smoke-test story. Blocked by any conditional engineering setup stories below. | Validate the workflow JSON Deploy to n8n in paused state Capture the workflow URL |
| Build & Testing | Manual smoke test | Engineer + SME (Subject-Matter Expert) coordinate a safe input; trigger the workflow manually via n8n's Execute Workflow button; verify investigation steps run cleanly, decision branches resolve correctly, outcome matches SME expectation, Webex milestones fire, SNOW (ServiceNow) update applied. SME signs off. | Coordinate a safe input with the SME (Subject-Matter Expert) Trigger the workflow manually Verify outcome matches SME expectation |
| Build & Testing | Activate workflow and monitor first run | Engineer toggles the workflow from paused → active; monitors the first real triggered execution; verifies it completed cleanly; tells the SME (Subject-Matter Expert) the agent is live. No regressions within the monitoring window. | Toggle the workflow from paused to active Monitor the first real triggered execution Confirm with the SME (Subject-Matter Expert) the agent is live |
| Release Checklist | Release checklist - Communications plan agreed | Agree the communications plan for launch (blogs, social, internal channels, customer notices) before activation. | Identify channels + audiences Draft messages for each channel Agree timing + sequencing |
| Release Checklist | Release checklist - Product brief created and presented to Sales | The Product Brief Word document (generated by this planning skill) is presented to Sales so they understand the new capability. | Review the auto-generated Product Brief Word document Schedule the Sales presentation Deliver the briefing |
| Release Checklist | Release checklist - Commercial check with technical pre-sales | Complete the commercial check with technical pre-sales — pricing, licensing, support implications, CAB (Change Advisory Board) requirements where applicable. | Brief Block pre-sales / sales on the new capability Schedule customer CAB (Change Advisory Board) approval Complete the commercial check with technical pre-sales |
| Release Checklist | Release checklist - Implementation guide ready | Prepare the implementation guide covering transition approach, rollback plan, customer onboarding steps. | Draft the implementation guide Review with engineering Publish + link from the brief |
| Release Checklist | Release checklist - Managed services documentation complete | Complete the managed-services documentation — runbook for the service desk, escalation paths, expected ticket patterns. | Draft the runbook Review with the service desk team Hand off the runbook |
| Release Checklist | Release checklist - Client communications sent | Send the required client + internal communications through the appropriate channels before the agent goes live. One Task per audience (Sheet 6 driven). | Notify internal stakeholder: Network Operations team channel Notify internal stakeholder: Network Manager Notify internal stakeholder: Service Owner |
| Release Checklist | Release checklist - Success metrics defined | Define the success metrics, baseline measures, and feedback loops so post-activation impact is measurable. One Task per metric flagged on Sheet 5. | Define + instrument 'Time saved by the process' metric Define + instrument 'MTTR (Mean Time To Resolve)' metric Define + instrument 'Operational cost' metric |

# Appendix B — Troubleshooting flow

The diagram below is the SME (Subject-Matter Expert)'s captured troubleshooting flow for this scenario. Auto-close outcomes are green; leave-open (engineer-review) outcomes are amber. Dashed grey boxes (if any) flag decision branches that point at a Step or Outcome the SME didn't capture in the workbook — those need resolving before build.

Auto-generated from workbook Sheets 2 (Decision Logic), 3 (Investigation Steps), 4 (Outcomes).